MINUTES OF THE MEETING 27/08/2026

Meeting Details

- Project / Context: Document Review & Management System (DOST-STII)

- Attendees: DOST-STII Representatives, Team RRuNS

1. Key Outcomes & High-Level Decisions

- Use Case Walkthrough: The development team presented the use case diagram covering four primary system roles, AI capabilities, and notification triggers.

- AI Architecture Shift: Recommended replacing Gemini API with a locally hosted Ollama model to avoid per-token costs and budget approval constraints.

- System Integration: Confirmed that user accounts will remain standalone within the document management platform and will rely on Gmail-based authentication.

- Tech Stack Finalization: Confirmed core technologies (React, PHP Laravel, MySQL/PostgreSQL), leaving the AI model selection as the sole pending item.

2. System Roles, Scope, & AI Workflow

Actor Role Definitions

- Documenters: Submit or resubmit documents. Submissions trigger AI duplicate detection and AI feedback/suggestion generation.

- Reviewers: Review, endorse, return (with remarks), or approve documents. All review actions automatically send notifications to relevant recipients.

- Level 3 Reviewers: Approve documents and access system analytics/reports.

- Admin / Super Admin: Manages user accounts and roles, oversees system administration, and maintains audit logs. Confirmed that DOST-STII currently has no existing super admin setup.

Role & Analytics Access Scope Clarifications

- Analytics Accessibility: DOST-STII requested expanding analytics and reports viewing to all user roles rather than restricting access to Level 3 reviewers and admins. Romeo acknowledged and noted this change.

- Centralized Document Ownership: Currently, individual document owners control their files without centralized management.

- Records Custodian Role: DOST-STII suggested creating an assignable "Records Custodian" role within the system to handle document retrieval and custody across all platform members.

AI Assistant Features & Infrastructure

- Core Capabilities: Automated duplicate submission detection and AI-generated feedback/suggestions to aid reviewers.

- Model Selection: Mr. Jonathan flagged that Gemini API's token pricing model requires formal budget approval. He recommended switching to Ollama. A free, local open-source model, noting that a lightweight local model is sufficient for the platform's requirements.

3. Confirmed Tech Stack

| Layer | Selected Technology | Status / Notes |
| --- | --- | --- |
| Front-End | React | Confirmed |
| Back-End | PHP Laravel | Confirmed (based on client reference) |
| Database | MySQL / PostgreSQL | Confirmed |
| AI Model | Ollama (Evaluating) | Under review as a local replacement for Gemini API |

4. Action Items

Development Team (RRuNS)

- Evaluate Ollama as a locally hosted, token-free alternative to Gemini API and report back to Mr. Jonathan.

- Update the use case diagram to allow analytics and reports access for all user roles.

DOST STII & Development Team (RRuNS)

- Finalize the operational definition and assignment rules for the Records Custodian role.

5. Open Questions & Pending Items

- AI Model Selection: Final decision pending technical evaluation of Ollama.

- Records Custodian Implementation: Structural decision pending on whether to formally integrate the Records Custodian as an assignable role.

- Super Admin Configuration: System onboarding process to be defined for creating the initial super admin account.