Minutes of the Meeting: RRuNS x DOST-STII

Date: October 14, 2026

1. AI Model Selection & Deployment

- Panel Defense Feedback: Following their final defense, the panel advised using a managed API (e.g., Gemini API) over Ollama due to better model control and lower risk of AI drift.

- On-Premise Server Hardware: DOST-STII confirmed that dedicated server hardware is already available for local hosting, so running Ollama remains a viable option without incurring cloud hosting costs.

- Shared API Subscription: DOST-STII is setting up a shared API subscription for 6–9 other project teams. DOST-STII will verify if the Document Tracker project can be included under this shared subscription.

- Evaluation & Decision: The development team will conduct a comparative evaluation (Ollama local hosting vs. managed API integration) focusing on efficiency and drift management.

- Timeline Priority: System core logic and primary workflows remain the immediate priority; AI integration will be finalized before the final implementation target.

2. Google Workspace Link Permissions Workflow

- Manual Link Management: Because Google Workspace links require manual permission handling, the document submitter (Document Source) retains initial ownership and sets initial permissions.

- Review Level Extension: Level 1 reviewers will be permitted to extend access to Level 2 reviewers within the Google Workspace link settings without causing system permission conflicts.

- Workflow Test Verification: The development team successfully prototyped and validated this multi-tiered permission process during testing.

3. Account Roles & Authentication Infrastructure

- Email Account Mix: Accounts are role-based and tied to Gmail/Google accounts. A mix of official government emails (.gov) and personal Gmail accounts is acceptable.

- Super Admin Allocation: Access control will be managed by a designated Super Admin who approves and assigns whitelisted email accounts in the system.

- Custom Authentication: DOST-STII confirmed they do not have a pre-existing central login system, approving the standalone authentication module developed by Team RRuNS.

4. Documentation & Requirements

- SRS Templates: DOST-STII confirmed receipt of the Software Requirements Specification (SRS) templates previously sent by Jonathan via Viber.

Action Items & Next Steps

Task

Check if Document Tracker can be added to the shared project API subscription

Conduct comparative evaluation (Ollama vs. Gemini API) focusing on efficiency & AI drift

Finalize and document Google Workspace link permission guidelines in the SRS

Continue core backend feature logic development