MINUTES OF MEETING

Meeting Title: Scope Clarification and Project Alignment

Date: October 1, 2026

MEETING OBJECTIVE

To resolve a scope conflict raised by the student team's professor and advisor regarding the system's support for multimedia files and Google Drive integration, and to align on project deliverables and documentation requirements.

PROJECT OUTLINE & SCOPE ARCHITECTURE

1. Current Development Scope (Phase 1)

- Supported Workspaces: Exclusive integration with Google Workspace document types (Google Docs, Google Sheets, Google Slides, Google Sites).

- Workflow Continuity: Approval processes and workflow logs remain active within the primary system.

- Multimedia Interim Solution: External multimedia files (videos, ads, publication materials) stored on Google Drive will be monitored using manual log entries or dedicated remarks fields within the system.

2. Future Development Scope (Phase 2 Roadmap)

- Full Google Drive Integration: Automated comment capture, direct file tracking, and full integration for non-Workspace files (multimedia, PDFs, raw media assets).

3. Required Project Documentation

- Explicitly defining the scope boundaries (Workspace inclusion vs. Drive/Multimedia exclusion) in the SRS (Software Requirements Specification), BRD (Business Requirements Document), and SDS (Software Design Specification).

KEY DISCUSSION POINTS & OUTCOMES

1. Scope Conflict & Clarification

- Issue Identified: The student team's professor and project advisor flagged a potential scope creep regarding file types and document categories supported by the system.

- DOST-STII Requirement: Clarified that expected document outputs stored within Google Workspace/Drive include standard documents (Google Docs, Google Sheets, Google Slides, Google Sites) as well as images, PDFs, and multimedia (e.g., videos for advertisements and publication materials).

- Scope Boundary Set:

  - In-Scope: Standard Google Workspace document types (Google Docs, Sheets, Slides, and Sites).

  - Out-of-Scope: Full Google Drive integration and automated comment/detail tracking for multimedia files (videos, advertisement materials, publication files).

2. Agreed Scope Decision & Phased Approach

- Phased Rollout: DOST-STII accepted the scoping limitation, agreeing that phasing the development is valid as long as workflow continuity is preserved.

- Future Upgrade: Full Google Drive integration (including multimedia tracking and detailed comment capture) is officially deferred as a future system upgrade.

3. Interim Workaround for Multimedia Monitoring

- System Logging: For multimedia approvals processed via external Google Drive links, the system will still record high-level logs without capturing detailed comments.

- Manual Log / Remarks Field: A manual entry or remarks field will be added to the system interface so users can log and monitor multimedia-related approvals.

4. Formal Documentation Requirements

- Documentation Update: DOST-STII emphasized that the scope boundary—specifically the exclusion of multimedia and full Google Drive integration—must be explicitly documented in:

  - SRS (Software Requirements Specification)

  - BRD (Business Requirements Document)

  - SDS (Software Design Specification)

- Purpose: Explicit scope definition prevents ambiguity, issues, or misunderstandings during project evaluation and stakeholder reviews.

5. Outstanding Deliverables

- Project Timeline & Deliverables List: The team acknowledged DOST-STII’s request from a previous meeting to submit an updated timeline and deliverables reference.

ACTION ITEMS

- Action Item 1: Explicitly define and document the exclusion of multimedia files and Google Drive integration in the SRS, BRD, and SDS.

- Action Item 2: Incorporate a manual entry or remarks field in the system design to allow logging of multimedia-related approvals handled via external Drive links.

- Action Item 3: Submit the project timeline and deliverables list to DOST-STII via email or the agreed communication channel ("the library").

- Action Item 4: Plan and document Google Drive integration as a future upgrade in project roadmap documentation.

- Action Item 5: Reach out via the established channel if further questions or concerns arise before the next meeting.